## Slide 1: Project Dashboard RKI and BMG – focus workstreams
      RACI
Y
Y
Y
Y
G
G
G
G
Status 11 May 9:45
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
C
G
G
G
      Workstream (incl. lead)
11. Communication Lindlar (T), Schepp (S)
16. Risk Scoring and Epidem. Analysis Düsener (T)
7. System Ops & Hosting Engelbertz (T)
9. Hotline Porr (T)
12. Public Affairs Kopf (T), Cosse (S)
3. IT Security Pütz (T)
4. Privacy Wagner (T), Hübner (S)
      Next Milestone
      Due Date
  Final communication strategy
tbd
  Workshop to define risk score parameters in detail (Termin: 11.5. vorm. mit WS2)
11.5.
  Align on contract content
tbd
  Align on contract content
  Anträge für Zuteilung von zwei 0800 Rufnummern bei BNetzA durch RKI
tbd
tbd
  BSI to start assess codes/documents
ongoing
  BfDI to start assessment
ongoing
      RKI rep
  Lekschas
  Herbst
  Starrach
      Next Steps / Main Issues
  Auswertung RKI der Info über Stand Hirschen-Konzept
  FAQ document RKI -> epidem. FAQ zur App (in KW20)
  13.5.: next CEO T/SAP w/ ministers
  Technical hotline needed for RKI employees
  Initial draft contract done by RKI -> delivery to BMG (WS14)
  T/SAP to deliver service description & payment offer
  First review by RKI mid next week
  Initial draft contract done by RKI -> delivery to BMG (WS14)
  T/SAP to deliver service description & payment offer
  "Übergreifendes Sicherheitskonzept" vs. modularen Konzepten (nach ISO27001)
  Vorklärung RKI/BMG 11.5. 12:00, Klärung RKI/BSI 11.5., 15:00
  One App approach decided by BMG
  JAM to be used as central sharepoint
  Documents to get shared one after the other
G
G
G
G
C
C
C
C
C
C
  Goltz (hosting & technical hotline)
  Houben (verific. hotline)
  Kühte
  Houben
  Kirchner
  Benzler
BMG representatives: Thomas Renner, Jan Hensmann, Mandy Kettlitz, Thomas Süptitz (BMG)
No immediate involvement
Date last update
C
Consulted
I
Informed
  Lekschas
  Reupke
  2 risk levels decided, Argumente für Erweiterung auf 3 Level?
  Transmission parameter to get incorporated in scoping WS (Symptombeginn, Symptom-Status: keine Datenspende)

## Slide 2: Project Dashboard RKI and BMG – secondary workstreams
      RACI
Y
Y
Y
Y
G
G
G
G
Status 11 May 9:45
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
G
I
G
G
G
No immediate involvement
Date last update
      Workstream (incl. lead)
10. Open Source Sturm (S)
6. Testing Klaus (T)
8. Proximity Measurement Meyer (IIS)
14. Go-live planning Heretsch (S)
5. Scoping Düsener (T)
      Next Milestone
      Due Date
  Scoping document to go live
  Decision on active approach tw. CCC
13.5.
  no specific requirements
tbd
  align to WS 16 Risk Scoring
tbd
  Documents to be ready for launch
7.6.
  no specific requirements
tbd
      RKI rep
  Mehlitz
  Helmke
      Next Steps / Main Issues
  BMG to participate: Thomas.Sueptitz@bmg.bund.de
  Ludewig: Entscheidung über Freigabe durch BMG/BMI - Scoping: bis 11.5. EoB - Architektur & Backend Source Code: bis 14.5. EoB
  Testing to get documented properly & aligned with RKI
  Description of benefit of App
  Proof of validity of scoring
  List of ~10 documents prepared and circulated with WS
  RKI involvement: only final review, -> signing by BMG
  Decision on scoping & verification process -> Stellungnahme des RKI zu Vorlage des WS bis 11.5.
G
G
G
G
C
Consulted
I
Informed
I
I
I
-
  Helmke
  Helmke
BMG representatives: Thomas Renner, Jan Hensmann, Mandy Kettlitz, Thomas Süptitz (BMG)
1. Architecture Klingbeil (S)
2. Development Kny (S)
  Draft parameter set by RKI
12.5.
  Validate texts for app RKI -> BMG
  BMG to approve > UI/UX team
12.5. 13.5.
  Sicherung Name Corona-Warn-App durch Reg. bei AppStore und PlayStore durch RKI erfolgt, Sicherung Domain folgt
  Decisions for backlog questions open
  Daily call mobile dev team with RKI/BMG (10.30-11 am)
  Klärung 2 oder 3 Warn-Kategorien in WS am 11.5. vorm.
I
I
  Schmidt
  Schmich
  Kirchner
  Benzler
  Beermann